**Project Plan**

**Schedule for Critical Path**

|  |  |  |  |
| --- | --- | --- | --- |
| **Objective** | **Start Date** | **End Date** | **Assigned To** |
| Engineering Journal | 9/13/13 | N/A | All members |
| Problem Statement | 9/20/13 | 10/3/13 | All members |
| Project Plan | 9/20/13 | 10/3/13 | All members |
| Requirements and Specifications | 9/27/13 | 10/9/13 | All members |
| System Metrics | 9/27/13 | 10/8/13 | All members |
| Project Presentation | 10/7/13 | 10/9/13 | All members |
| Architecture Document | 10/7/13 | 11/15/13 | All members |
| System Prototype | 10/7/13 | 11/15/13 | All members |
| Usability Test | 10/20/13 | 11/12/13 | All members |
| Demonstration | 10/14/13 | 11/15/13 | All members |

**Fall Quarter Schedule**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Duration** | **Start Date** | **End Date** | **% Complete** | **Assigned to** |
| Understand current progress from Kyle | 7 days | 9/09/2013 | 9/16/2013 | 100 | All members |
| Retrieve last year’s documents and code from Kyle | 7 days | 9/09/2013 | 9/16/2013 | 100 | All members |
| Set up development environment | 7 days | 9/09/2013 | 9/16/2013 | 100 | All members |
| Gather fall quarter requirements and tasks with Elmer | 7 days | 9/16/2013 | 9/23/2013 | 100 | All members |
| Create Problem Statement | 1 day | 10/03/2013 | 10/03/2013 | 100 | All members |
| Create Project Plan | 1 day | 10/03/2013 | 10/03/2013 | 100 |  |
| Prepare for project requirement presentation | 3 days | 10/06/2013 | 10/09/2013 | 0 | All members |
| Set up web server for hosting | 4 days | 9/30/2013 | 10/04/2013 | 0 |  |
| Host current system on server | 3 days | 10/04/2013 | 10/07/2013 | 0 |  |