Engineering Journal of Nicholas Klein

9/15/2013

I met with Elmer and Andy for the first time at Java Haute yesterday. They both seemed very eager to begin the project. We will be working with an existiing system, and Elmer gave me a flash drive with the code on it. I have not had a chance to look it over myself, but will do so at our team meeting tomorrow, with the rest of the group.

9/16/2013

I showed the team the flash drive and told the team what I had been told by elmer and andy. The team brought up some points of concern and things that needed to be clarified. I wrote Andy and Elmer after the meeting, but haven’t heard back yet.

9/20/2013

The team has received an email from Andy, asking us to decided on a server host. We can get started deploying the system as soon as the server host and instance are up and running

9/22/2013

Andy appears to be very busy, and as a result, we cannot get the server instance we need at the moment. We have instead decided to turn our efforts to making sure once we do get the server, we can get the system deployed quickly.

9/28/2013

We met with Elmer on Sunday morning, though there appeared to be some confusion on the meeting time .Andy and Elmer conversed about changing the meeting to saturday, but somehow we fell out of the loop. Elmer said it was most likely on his end, but to try and not let this happen again. We discussed in more detail what his needs were and how he would like the system to expand. Security seemed to be very important, as he wants to try and get the Smithsonian institute on board the project.

10/2/2013

The team met tonight to discuss the role each of us will play in the the further development of the system, and how to proceed since we still do not have the server instance that we need.